CIS 2987 — Capstone Project Weekly Update

AI-Powered Storytelling Tool for Nonprofits

| Student: Thomas Brett | Week: 1 — Foundation |
| --- | --- |
| Course: CIS 2987 — CIS Capstone | Report Date: March 23, 2026 |
| PM Tool: ClickUp | Due Date: March 22, 2026 |

# 1. Detailed Task Breakdown (30-Minute Increments)

All tasks below are from the ClickUp list "Week 1 - Foundation" in the CIS Capstone space. Time estimates and actual time are pulled directly from ClickUp’s time tracking fields.

| # | Task | Status | Est. Time | Actual Time | Variance |
| --- | --- | --- | --- | --- | --- |
| 1 | Install Ollama and pull the LLaMA 3 model | Complete | 0:30 | 0:30 | On target |
| 2 | Build a basic Flask web app skeleton | Complete | 0:45 | 0:45 | On target |
| 3 | Build Step 1 screen — goal selection dropdown | Complete | 0:45 | 0:45 | On target |
| 3a | ↳ Subtask: Create 'goals.py' | Complete | — | — | — |
| 4 | Build Step 2 screen — audience selection dropdown | Complete | — | 0:45 | — |
| 4a | ↳ Subtask: Create 'audiences.py' | Complete | — | — | — |
| 5 | Store goal/audience as full config objects | Complete | — | — | — |
|  | Week 1 Total |  | 2:00+ | 2:45 |  |

Note: Subtask time is included within parent task totals. Tasks without explicit estimates were scoped during execution as part of parent tasks. All time tracked via ClickUp.

# 2. Weekly Reflections

What went well: The initial tasks were not difficult and I have experience with both Ollama and Python. Challenges encountered: The “framework” or planning for the project structure was more difficult than expected. I needed to be deliberate with how I structured it to create a solid baseline for the future. Noteworthy items: Using Claude to generate these reports from ClickUp works really well.

# 3. Updated Project Timeline

The table below shows the planned vs. actual schedule for Week 1 tasks. All Week 1 tasks were completed on schedule (March 23, 2026).

| Task | Planned Due | Actual Completion | Status |
| --- | --- | --- | --- |
| Install Ollama & pull LLaMA 3 | 03/23/2026 | 03/23/2026 | ✓ Complete |
| Build Flask web app skeleton | 03/23/2026 | 03/23/2026 | ✓ Complete |
| Step 1 — goal selection dropdown | 03/23/2026 | 03/23/2026 | ✓ Complete |
| Step 2 — audience selection dropdown | 03/23/2026 | 03/23/2026 | ✓ Complete |
| Store goal/audience as config objects | 03/23/2026 | 03/23/2026 | ✓ Complete |

Timeline Revision Notes: No revisions needed. Week 1 completed on schedule. Remaining project phases (Weeks 2–6) remain as originally planned.

# 4. Proof of Completed Tasks

The following screenshots document task completion and are also stored as attachments on their respective ClickUp tasks.

Task 1: Install Ollama and pull the LLaMA 3 model

Task 2: Build a basic Flask web app skeleton

Task 3: Build Step 1 screen — goal selection dropdown

Task 4: Build Step 2 screen — audience selection dropdown

Full-resolution screenshots are also accessible via the linked ClickUp tasks. Project management data sourced from ClickUp (Space: CIS Capstone, List: Week 1 - Foundation).

# 5. Time Summary

| Category | Hours This Week | Cumulative Hours |
| --- | --- | --- |
| Development Tasks | 2:45 | 2:45 |
| Project Management / Reporting | 0:30 | 0:30 |
| Week 1 Total | 3:15 | 3:15 |

Project management/reporting time (0:30) includes updating ClickUp tasks, logging time, and preparing this weekly report, per capstone requirements.

Generated from ClickUp project management data — CIS Capstone Space, Week 1 - Foundation list. Thomas Brett | Lake Superior College | CIS 2987