CIS 2987 — Capstone Project Weekly Update

AI-Powered Storytelling Tool for Nonprofits

| Student: Thomas Brett | Week: 2 — The Interview System |
| --- | --- |
| Course: CIS 2987 — CIS Capstone | Report Date: March 29, 2026 |
| PM Tool: ClickUp | Due Date: March 29, 2026 |

# 1. Detailed Task Breakdown (30-Minute Increments)

All tasks below are from the ClickUp list "Week 2 - The Interview System" in the CIS Capstone space. Time estimates reflect actual development effort based on task complexity and scope.

Note: One duplicate task (JSON output) was cancelled and recreated during the week to correct assignment and scope. The cancelled instance is excluded from totals.

| # | Task | Status | Est. Time | Actual Time | Variance |
| --- | --- | --- | --- | --- | --- |
| 1 | Build the multi-turn conversation loop — AI remembers previous answers in the session | Complete | 2:00 | 2:30 | +0:30 over |
| 2 | Implement the fixed 5-question extraction sequence using system prompt | Complete | 2:00 | 3:00 | +1:00 over |
| 3 | Session state management working end-to-end | Complete | 1:00 | 1:00 | On target |
| 4 | Output a structured JSON object with the 5 story elements at the end of the interview | Complete | 1:30 | 2:00 | +0:30 over |
|  | Week 2 Total |  | 6:30 | 8:30 |  |

# 2. Weekly Reflections

What went well: The interview engine came together faster than expected once the right local model was identified. After testing Mistral Nemo (unreliable instruction following, looping behavior) and evaluating Llama 3.2 3B, I settled on Gemma 2 9B which produced clean end-to-end runs with correct question sequencing, valid JSON output, and strong raw quote extraction. The Flask app factory pattern with blueprints kept the codebase organized as complexity grew. Challenges encountered: The biggest challenge was prompt engineering for the local model. Mistral Nemo had to be abandoned entirely due to leaked prompt text, invented follow-up questions, and premature JSON output before all five questions were answered. Even with Gemma 2 9B, I had to iterate on the system prompt multiple times to fix issues like vague answers passing the sufficiency check without triggering follow-ups, and the model occasionally looping back to Q1 mid-interview. Each fix had to be surgical and targeted rather than a full rewrite. Noteworthy items: The decision to allow up to two follow-ups per question before accepting any answer was a key design choice that balanced interview quality with usability. Also integrated json_repair library to handle malformed JSON output gracefully, which will be important for production reliability.

# 3. Updated Project Timeline

The table below shows the planned vs. actual schedule for Week 2 tasks. All Week 2 tasks were completed within the reporting period.

| Task | Planned Due | Actual Completion | Status |
| --- | --- | --- | --- |
| Multi-turn conversation loop | 03/29/2026 | 03/28/2026 | ✓ Complete |
| 5-question extraction sequence | 03/29/2026 | 03/28/2026 | ✓ Complete |
| Session state management | 03/29/2026 | 03/28/2026 | ✓ Complete |
| JSON output with 5 story elements | 03/29/2026 | 03/29/2026 | ✓ Complete |

Timeline Revision Notes: No revisions needed. Week 2 completed on schedule. The interview engine is functional with Gemma 2 9B as the local model. Remaining project phases (Weeks 3–6) remain as originally planned. Next week focuses on interview refinement and the anonymization module.

# 4. Proof of Completed Tasks

The following screenshots document task completion and are also stored as attachments on the corresponding ClickUp tasks.

Task 1: Build the multi-turn conversation loop

Task 2: Implement the fixed 5-question extraction sequence

[Task 3: Session state management working end-to-end

Task 4: Output a structured JSON object with the 5 story elements

# 5. Time Summary

| Category | Hours This Week | Cumulative Hours |
| --- | --- | --- |
| Development Tasks | 8:30 | 11:15 |
| Project Management / Reporting | 0:30 | 1:00 |
| Week 2 Total | 9:00 | 12:15 |

Project management/reporting time (0:30) includes updating ClickUp tasks, logging time, and preparing this weekly report, per capstone requirements.

Generated from ClickUp project management data — CIS Capstone Space, Week 2 - The Interview System list. Thomas Brett, March 29, 2026.